AI Playbook Recommender System

Work Plan & Implementation Guide

Version 7.0 — Bachelor's Thesis Edition (Revised Plan)

June 15, 2026

This revised plan reframes the system around recommending and explaining Shuffle SOAR playbooks, with a first-class Shuffle API integration and a new Action Recommender that fires when a workflow cannot be generated or an error occurs. In this revision the integration was verified against the user's actual Shuffle codebase: the workflow translator and app registry were re-aligned to the official shuffle-shared v0.9.91 schema, and a workflow-execute capability was added. The dataset was expanded to 50 playbooks across 10 categories.

# 1. Project Overview

Project: AI Playbook Recommender System for Shuffle SOAR

Objective: Help SOC analysts respond faster by (1) recommending the most relevant existing playbooks for a situation, (2) explaining each playbook's steps and purpose in plain language, and (3) recommending a concrete next-best action whenever an automated workflow cannot be generated (reverse) or an error occurs.

Timeline: 4–6 weeks | Deployment: Local laptop (Docker Compose) | Use Case: Bachelor's Thesis

## 1.1 Scope (Revised)

| Item | Decision |
| --- | --- |
| Playbook dataset | 50 curated security playbooks across 10 categories (5 each) |
| Deployment target | Local laptop (Docker Compose) |
| LLM engine | Ollama + Llama 3.1 8B (offline; configurable to 3B for low-RAM machines) |
| Primary use | Personal — Bachelor's thesis research |
| Shuffle integration | First-class API client + background sync; offline/mock mode when no credentials |
| Primary success metric | Recommendation Relevance Score ≥ 80% |
| Monitoring | Optional (Prometheus + Grafana via a Docker Compose profile) |
| Effort | 4–6 weeks, ~45 hours total |

## 1.2 System Architecture

The system exposes three analyst-facing capabilities and one fallback module:

- Recommend (core): query → hybrid retrieval → optional cross-encoder reranking → ranked playbooks with confidence scores.

- Explain (core): for any recommended or stored playbook, generate a plain-language “what / why” for each step.

- Generate / Reverse (best-effort): description → LLM intermediate JSON → app-registry resolution → Shuffle-native workflow JSON.

- Action Recommender (fallback): when reverse generation is not possible or any error occurs, return prioritised analyst actions plus the closest existing playbook.

All paths connect to Shuffle through a single API client. When no Shuffle credentials are configured, the client runs in offline/mock mode so the full flow still works for the thesis demo.

## 1.3 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Language Model | Llama 3.1 8B (Ollama) | Recommendation rationale, explanation, generation |
| Embeddings | BAAI/BGE-M3 (1024-dim) | Semantic search vectors |
| Reranker | BGE-Reranker-v2-m3 (toggleable) | Cross-encoder re-scoring |
| Vector Database | Qdrant | Semantic similarity search |
| Relational DB | PostgreSQL 16 | Playbooks, generated workflows, feedback |
| API Framework | FastAPI + Python 3.11 | REST endpoints, JWT auth, routes |
| Containers | Docker Compose | Core stack + optional monitoring profile |
| Frontend | Nginx + HTML/CSS/JS | Analyst console (recommend / generate) |
| App Registry | Custom offline registry + live sync | Shuffle app ID resolution |
| Shuffle Client | ShuffleClient service | Live API calls; offline/mock fallback |
| Translator | ShuffleTranslator service | Intermediate JSON → Shuffle-native JSON |

# 2. What Changed From the Previous Plan

This section records the revisions made to the previous (Master's, bidirectional) work plan so the document and the codebase stay in sync.

| # | Change | Why |
| --- | --- | --- |
| 1 | Master's thesis → Bachelor's thesis throughout | Per request; scope and page targets adjusted to match. |
| 2 | Reframed from a co-equal bidirectional system to Recommend + Explain as core, with reverse Generation as a best-effort path | Matches the new goal: a recommender that explains playbooks and falls back to actions. |
| 3 | Added an Action Recommender module + endpoint | New requirement: recommend an action when reverse generation is not possible or an error occurs. |
| 4 | Added a dedicated Explain capability + endpoint | New requirement: explain the steps and descriptions of a playbook. |
| 5 | Shuffle integration promoted from “deferred” to first-class API client with background sync | New requirement: the flow connects to Shuffle via API. |
| 6 | Added offline/mock mode for the Shuffle client | So the thesis can be demonstrated without a live Shuffle instance. |
| 7 | Prometheus + Grafana made optional (compose profile) | Reduces complexity for a Bachelor's scope without losing the option. |
| 8 | Reranker made toggleable (ENABLE_RERANKER) | Lets low-RAM machines skip the cross-encoder. |
| 9 | Dataset expanded 30 → 50 playbooks (10 categories, 5 each) | Larger, balanced evaluation set for stronger thesis metrics. |
| 10 | Translator + registry re-aligned to shuffle-shared v0.9.91 | Verified against the user's actual Shuffle codebase (see Section 4). |
| 11 | Added workflow-execute capability to the Shuffle client | Lets the system trigger a deployed workflow run via the verified API route. |

Honest feasibility note

A generated workflow is only “deployment-ready” against the apps actually installed in the connected Shuffle instance. The app registry therefore syncs live app IDs from Shuffle when credentials are set; offline, it resolves built-in IDs and falls back to deterministic IDs so output stays structurally valid. Generation is intentionally best-effort: when it cannot produce a valid, app-resolvable workflow, the Action Recommender takes over rather than emitting a broken workflow.

# 3. Reverse Generation & Action Fallback

## 3.1 Reverse Pipeline (best-effort)

1. Analyst sends a description (POST /api/v1/generate/playbook) 2. LLM produces intermediate workflow JSON (our schema) 3. Intermediate validation (nodes, edges, app/action presence) 4. App Registry resolves real Shuffle app IDs 5. ShuffleTranslator builds Shuffle-native JSON 6. Shuffle JSON validated locally 7. If valid -> return intermediate + shuffle_workflow 8. Optional: deploy to Shuffle (deploy_to_shuffle=true) 9. If NOT valid / not possible / error -> Action Recommender

## 3.2 When the Action Recommender Fires

| Trigger | Example | Response |
| --- | --- | --- |
| generation_not_possible | No requested integration exists in the registry; intermediate fails validation | Closest existing playbook + manual remediation + escalation |
| error | Recommendation or generation raises an exception | Recovery actions + capture details for tuning |
| deployment_failed | Shuffle rejects the workflow on deploy | Verify connectivity/installed apps + escalate |

Each fallback returns prioritised actions of the form { priority, action, detail } plus the closest matching playbook. The endpoint never hard-fails: if the LLM is unavailable, a deterministic action plan is returned.

## 3.3 Shuffle Output Format (verified against shuffle-shared v0.9.91)

Generated workflows use the exact Shuffle workflow JSON the user's Shuffle build imports. Field names were verified against the official Go structs (Action, Branch, Workflow):

{ "id": "<hex>", "name": "Phishing Investigation Workflow", "description": "...", "start": "<start_action_id>", "actions": [{ "id": "<hex>", // field is 'id', NOT 'id_' "app_id": "a530ba31-...-c3cbfe8b5df8", // real VT id "app_name": "virustotal", "app_version": "1.0.0", "name": "lookup_url", "label": "Check URL", "isStartNode": true, // camelCase per Go struct "environment": "Shuffle", // default on-prem env name "large_image": "<icon>", "is_valid": true, "errors": [], "parameters": [{"name":"url","value":"${url}","required":true}], "position": {"x":250,"y":150}, "priority":0, "execution_delay":0 }], "branches": [{"id":"..","source_id":"..","destination_id":"..", "has_errors":false,"conditions":[]}], "triggers": [], "is_valid": true, "errors": [], "tags": ["ai-generated"], "workflow_variables": [] }

## 3.4 App Registry — Supported Apps

| App Key | Display | Category | Example Actions |
| --- | --- | --- | --- |
| virustotal | VirusTotal | Threat Intel | lookup_ip, lookup_file, lookup_url |
| slack | Slack | Communication | send_message, create_channel |
| jira | Jira | Ticketing | create_ticket, update_ticket |
| microsoft_sentinel | MS Sentinel | SIEM | query_data, create_incident |
| splunk | Splunk | SIEM | search, create_alert, get_events |
| crowdstrike | CrowdStrike | EDR | isolate_host, run_rtr_command |
| palo_alto | Palo Alto | Network | block_ip, update_policy |
| aws | AWS | Cloud | create_snapshot, invoke_lambda |
| active_directory | Active Directory | Identity | disable_user, reset_password |
| email | Email | Communication | send_email, forward_email |
| elasticsearch | Elasticsearch | SIEM | search, get_alerts |
| threat_intel | Threat Intel | Threat Intel | lookup_ioc, get_feed |
| webhook / http_request | Webhook / HTTP | Trigger / Utility | receive_webhook, get, post |

14 built-in apps. When connected, merge_from_shuffle() adds the apps installed in your Shuffle instance.

# 4. Connecting to the Actual Shuffle Codebase

The user provided their Shuffle build (Go backend + React frontend). Rather than vendoring the Go code into the Python project, the integration connects over Shuffle's REST API — the proper, version-stable boundary. The schema and routes below were read directly from that codebase and the pinned shuffle-shared v0.9.91 structs.

## 4.1 Schema Corrections Applied

Verifying the translator output against the official Go structs surfaced field-name mismatches that would have caused a generated workflow to import incorrectly. These were fixed:

| Area | Before | After (verified) |
| --- | --- | --- |
| Action node id | id_ (trailing underscore) | id (json:"id") |
| Start-node flag | is_start_node | isStartNode (json:"isStartNode") |
| Action fields | minimal set | + is_valid, errors, environment, priority, description |
| Environment | (absent) | "Shuffle" (default on-prem env name) |
| Branch fields | conditions only | + id, label, has_errors, decorator |
| Workflow top-level | id, name, start, triggers | + is_valid, errors, tags, workflow_variables, comments |
| App registry | id + actions | + app_version, large_image, categories from live sync |

## 4.2 Verified Shuffle API Routes

The Shuffle client targets these routes, confirmed in the backend router (main.go):

| Capability | Route | Method |
| --- | --- | --- |
| Health check | /api/v1/health | GET |
| List installed apps | /api/v1/apps | GET |
| List workflows | /api/v1/workflows | GET |
| Create (deploy) workflow | /api/v1/workflows | POST |
| Execute workflow | /api/v1/workflows/{id}/execute | POST |
| Login (API key) | /api/v1/login | POST |

Auth uses Authorization: Bearer <api_key>, matching how Shuffle's own backend sets the header. A new execute_workflow() method lets the system trigger a deployed workflow run; in offline mode it returns a simulated execution id.

## 4.3 Recommended Testing Loop

1. POST /api/v1/generate/playbook -> get shuffle_workflow JSON 2. Copy the shuffle_workflow object 3. Shuffle UI -> Workflows -> Import / paste JSON 4. Canvas populates: nodes, icons, positions, branches 5. If an app is missing, install it in Shuffle, then re-sync the registry (GET /api/v1/apps) so live IDs are used

# 5. Bugs Carried Over and Fixed

The five logic bugs identified in the previous plan are fixed in this codebase. All Python files pass syntax checks.

| # | File | Bug | Fix |
| --- | --- | --- | --- |
| 1 | services/retrieval.py | MatchText is not a valid Qdrant class (ImportError) | Use MatchValue(value=category) |
| 2 | services/recommendation.py | repr() built invalid JSON for queries with quotes | Use json.dumps({...}) |
| 3 | routes/other.py + shuffle_sync.py | str(dict) produced invalid JSON for JSONB columns | Use json.dumps(...) round-trip |
| 4 | services/embedder.py + reranker.py | asyncio.get_event_loop() deprecated in 3.10+ | Use asyncio.get_running_loop() |
| 5 | main.py / shuffle_sync.py | __new__ bypassed __init__, leaving fields unset | Clean instantiation + while-loop |

# 6. Complete Component Map

## 6.1 File Structure

ai-playbook-recommender/ ├── api/ │ ├── main.py Entry point, routes, startup, sync loop │ ├── config.py Settings (env vars, Shuffle) │ ├── auth.py JWT auth │ ├── database.py SQLAlchemy ORM + session │ ├── schemas.py Pydantic models │ ├── routes/ │ │ ├── recommend.py POST /recommend (+ fallback action) │ │ ├── explain.py [NEW] GET /explain/{slug} │ │ ├── generate.py POST /generate/playbook (+ fallback) │ │ ├── action.py [NEW] POST /action/recommend │ │ └── other.py auth, playbooks, feedback, shuffle status │ └── services/ │ ├── embedder.py BGE-M3 (FIXED) │ ├── retrieval.py Hybrid search (FIXED) │ ├── reranker.py Cross-encoder (FIXED) │ ├── llm.py Ollama client │ ├── recommendation.py Forward pipeline (FIXED) │ ├── explainer.py [NEW] Step explanations │ ├── action_recommender.py [NEW] Fallback action brain │ ├── app_registry.py Shuffle app IDs + live sync │ ├── shuffle_client.py [NEW] Shuffle API client (+execute) │ ├── shuffle_translator.py Intermediate -> Shuffle JSON │ ├── shuffle_sync.py Background sync (FIXED) │ └── playbook_generator.py Reverse pipeline ├── sample_data/playbook_dataset_50.json 50 playbooks ├── scripts/{init_db.sql, ingest_playbooks.py} ├── ui/index.html Analyst console ├── shuffle_app/app.py Optional Shuffle custom app ├── monitoring/prometheus.yml ├── docker-compose.yml Core + optional monitoring profile ├── Dockerfile, requirements.txt, .env.example, README.md

## 6.2 API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/recommend | Recommend top-k playbooks; explains each; fallback action if none fit |
| GET | /api/v1/explain/{slug} | Explain a playbook's steps (NEW) |
| POST | /api/v1/generate/playbook | Reverse: NL → Shuffle workflow (best-effort, fallback action) |
| GET | /api/v1/generate/registry | List known Shuffle apps |
| POST | /api/v1/generate/playbook/{id}/deploy | Deploy + execute a generated workflow in Shuffle |
| POST | /api/v1/action/recommend | Recommend a next-best action (NEW) |
| POST | /api/v1/feedback | Submit recommendation feedback |
| GET | /api/v1/playbooks | List playbooks; POST to ingest |
| GET | /api/v1/shuffle/status | Shuffle connectivity (live or offline) |
| POST | /api/v1/auth/login | Get a JWT token |
| GET | /health | Service health |

# 7. Step-by-Step Build Guide

## 7.1 Prerequisites

- 16 GB RAM, ~40 GB free disk, modern CPU

- Docker Desktop (latest)

- Python 3.8+ for the ingest script; a modern web browser

## 7.2 Configure & Start

unzip ai-playbook-recommender.zip && cd ai-playbook-recommender cp .env.example .env python3 -c "import secrets; print(secrets.token_hex(32))" # SECRET_KEY # Edit .env: set SECRET_KEY and POSTGRES_PASSWORD # Optional Shuffle: set SHUFFLE_API_URL and SHUFFLE_API_KEY docker compose up -d # core stack # docker compose --profile monitoring up -d # with Prometheus/Grafana docker compose ps # all should be running

## 7.3 Pull the Model & Ingest Playbooks

docker exec playbook-ollama ollama pull llama3.1:8b # ~5 GB, one-time python scripts/ingest_playbooks.py \ --file sample_data/playbook_dataset_50.json \ --api-url http://localhost:8000 --username admin --password admin

## 7.4 Verify

open http://localhost:8080 # login admin / admin # Recommend (core) curl -X POST localhost:8000/api/v1/recommend -H 'Authorization: Bearer T' \ -H 'Content-Type: application/json' \ -d '{"query":"suspicious phishing email with attachment"}' # Explain a playbook (NEW) curl localhost:8000/api/v1/explain/phishing-email-investigation -H 'Authorization: Bearer T' # Generate (reverse, falls back to an action if not possible) curl -X POST localhost:8000/api/v1/generate/playbook -H 'Authorization: Bearer T' \ -H 'Content-Type: application/json' \ -d '{"description":"isolate ransomware host, open Jira, alert Slack", "target_integrations":["crowdstrike","jira","slack"],"dry_run":true}'

# 8. Bachelor's Thesis Evaluation Framework

## 8.1 Success Metrics

| Metric | Definition | Target | Type |
| --- | --- | --- | --- |
| Recommendation Relevance | (Correct Top-3 / Total) × 100 | ≥ 80% | PRIMARY |
| Precision@1 | Top-1 recommendation correct | ≥ 75% | Secondary |
| Precision@3 | Top-3 recommendations correct | ≥ 70% | Secondary |
| Explanation Usefulness | Analyst rating of step explanations (1–5) | ≥ 4.0 | Secondary |
| Generation Success Rate | Valid Shuffle workflows / generation attempts | ≥ 70% | Secondary |
| Fallback Coverage | Failed generations that returned a usable action | ≥ 95% | Secondary |
| Recommendation Latency | End-to-end p95 | < 3 s | Performance |
| Generation Latency | End-to-end p95 | < 10 s | Performance |

## 8.2 Evaluation Timeline

| Week | Activities | Hours | Deliverable |
| --- | --- | --- | --- |
| 1 | Deploy, ingest 50 playbooks, verify all three functions | 5 h | Working system |
| 2 | Run recommend + explain tests; capture results | 7 h | Test results |
| 3 | Run generation tests + fallback tests; compute metrics | 7 h | Evaluation data |
| 4–6 | Write thesis document (20–30 pages) | 26 h | Complete thesis |

# 9. Risk Register & Troubleshooting

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| Ollama model slow / not pulled | Med | High | Pull in advance; use llama3.1:3b on low-RAM machines |
| LLM returns invalid JSON | Low | Med | 3 retries + regex fallback; deterministic action fallback |
| Requested app not in registry | Low | Low | Synthetic deterministic ID; or Action Recommender fires |
| No live Shuffle instance | Med | Low | Offline/mock mode keeps the full flow working |
| Qdrant collection missing | Low | High | Created on startup with retry |
| Relevance below target | Med | Med | Tune queries/ground truth; report as a thesis finding |

## 9.1 Common Fixes

docker compose down --volumes && docker compose up -d # reset stack docker logs playbook-api # check API startup + admin key docker logs playbook-ollama # check model load docker exec playbook-ollama ollama list # verify model present

# 10. Sign-Off

| Item | Value |
| --- | --- |
| Document Version | 7.0 — Bachelor's Thesis Edition (Revised Plan) |
| Last Updated | June 15, 2026 |
| Use Case | Bachelor's thesis (was Master's) |
| Core Functions | Recommend, Explain, Generate (best-effort), Action fallback |
| Shuffle Integration | Verified vs shuffle-shared v0.9.91; client + sync + execute; offline fallback |
| New Services | explainer.py, action_recommender.py, shuffle_client.py (+execute) |
| New Routes | explain.py, action.py |
| Bugs Fixed | 5 logic bugs corrected in code |
| Dataset | 50 playbooks across 10 categories (5 each) |
| Syntax Checks | PASS (all Python modules compile) |